🚀 LOCAL FILE SHARING PLATFORM

Complete Web Development Roadmap

WiFi Hotspot • Bluetooth • Cross-Platform • Zero Internet Required

AirDrop jaisa platform — Bilkul Scratch se!

# 📌 Project Overview — Kya Banayenge?

Ek aise web-based platform jo bina internet ke Local WiFi aur Bluetooth se kisi bhi OS (Windows, Mac, Android, iOS, Linux) pe files aur videos share kare. Koi app install nahi — sirf browser kafi hai!

Key Features:

- No Internet Required — 100% Local Network pe kaam karta hai

- Any OS Support — Android, iOS, Windows, Mac, Linux — sab pe

- No App Install — Sirf Browser chahiye (Chrome, Safari, Firefox)

- WiFi Hotspot Transfer — 10–100 MB/s speed

- Bluetooth Discovery — Devices dhundhne ke liye

- QR Code Connect — Scan karo aur file transfer start karo

- Drag & Drop UI — Simple aur modern interface

- Multiple Files & Videos — Large files bhi support

# 🛠️ Complete Technology Stack

Ye sab technologies aap sikhenge aur use karenge:

## Frontend (Browser Side)

| Technology | Kya Karta Hai | Level |
| --- | --- | --- |
| HTML5 | Page structure, File drag-drop, QR display | 🟢 Beginner |
| CSS3 + Tailwind | Beautiful UI, Responsive design | 🟢 Beginner |
| JavaScript (ES6+) | Core logic, File handling, API calls | 🟡 Intermediate |
| WebRTC | Peer-to-peer file transfer browser mein | 🔴 Advanced |
| Web Bluetooth API | Bluetooth se device discover karna | 🔴 Advanced |
| Socket.IO Client | Real-time events receive karna | 🟡 Intermediate |

## Backend (Server Side)

| Technology | Kya Karta Hai | Level |
| --- | --- | --- |
| Node.js | Server runtime — JavaScript backend pe chalana | 🟢 Beginner |
| Express.js | HTTP server banane ke liye web framework | 🟢 Beginner |
| Socket.IO | Real-time two-way communication | 🟡 Intermediate |
| Multer | File upload handle karna server pe | 🟡 Intermediate |
| mDNS / Bonjour | LAN pe automatic device discovery | 🔴 Advanced |
| HTTPS / SSL | Secure connection (WebRTC needs it) | 🟡 Intermediate |

# 📅 Complete Development Roadmap (Phase-wise)

Total Time: 8-12 Weeks — Beginner bhi kar sakta hai step-by-step!

| PHASE 1 Week 1–2 | Foundation — Web Basics Seekhna ✓ HTML5: Structure, Forms, File Input, Drag & Drop events ✓ CSS3: Flexbox, Grid, Responsive Design ✓ JavaScript: Variables, Functions, Events, DOM manipulation ✓ Node.js install karna aur basic script chalana ✓ npm (Node Package Manager) use karna ✓ Git aur GitHub — Code save aur version control |
| --- | --- |

| PHASE 2 Week 3 | Local HTTP Server Banana ✓ Express.js se basic server banana (app.listen, app.get, app.post) ✓ Static files serve karna (HTML, CSS, JS) ✓ Multer se file upload accept karna server pe ✓ Local IP address detect karna (os.networkInterfaces()) ✓ QR Code generate karna (qrcode npm package) ✓ Browser se file download karna server se |
| --- | --- |

| PHASE 3 Week 4 | Real-time Communication — Socket.IO ✓ Socket.IO kya hai aur kaise kaam karta hai ✓ Events: emit, on, broadcast ✓ Online devices ki list show karna real-time ✓ File transfer progress bar banana with Socket.IO ✓ Error handling aur reconnection logic |
| --- | --- |

| PHASE 4 Week 5–6 | WebRTC — Browser-to-Browser Transfer ✓ WebRTC kya hai — Peer Connection concept ✓ RTCPeerConnection banana ✓ RTCDataChannel se file chunks bhejna ✓ Signaling server banana (ICE candidates exchange) ✓ HTTPS setup karna (self-signed certificate) ✓ File chunking aur reassembly logic ✓ Transfer speed aur progress tracking |
| --- | --- |

| PHASE 5 Week 7 | Device Discovery — mDNS + Bluetooth ✓ mdns npm package se LAN pe devices broadcast karna ✓ Web Bluetooth API se nearby devices scan karna ✓ BLE (Bluetooth Low Energy) advertisement ✓ Device list UI — Available senders/receivers show karna ✓ Connection accept/reject popup |
| --- | --- |

| PHASE 6 Week 8 | UI/UX — Beautiful Interface ✓ Tailwind CSS se modern drag-drop interface ✓ File preview (images, videos, documents) ✓ Progress bar aur transfer speed display ✓ Dark mode support ✓ Mobile responsive design ✓ Toast notifications (send/receive complete) |
| --- | --- |

| PHASE 7 Week 9–10 | Packaging & Deployment ✓ Electron.js se Desktop App banana (Windows/Mac/Linux) ✓ Auto-start hotspot feature ✓ App icon aur installer banana ✓ Android ke liye PWA (Progressive Web App) banana ✓ Testing across devices (phone, laptop, tablet) ✓ Performance optimization aur bug fixing |
| --- | --- |

# 📁 Project File Structure

local-share/

├── server/

│   ├── index.js          ← Main Express server

│   ├── socket.js         ← Socket.IO events

│   ├── routes/

│   │   ├── upload.js     ← File upload endpoint

│   │   └── download.js   ← File download endpoint

│   └── discovery.js      ← mDNS device discovery

├── client/

│   ├── index.html        ← Main HTML page

│   ├── app.js            ← Frontend JavaScript

│   ├── webrtc.js         ← WebRTC P2P logic

│   ├── bluetooth.js      ← Web Bluetooth API

│   └── style.css         ← UI Styling

├── package.json          ← Dependencies list

└── README.md             ← Documentation

# 💻 Core Code — Step by Step

## Step 1: Server Setup (server/index.js)

const express = require('express');

const http = require('http');

const { Server } = require('socket.io');

const os = require('os');

const app = express();

const server = http.createServer(app);

const io = new Server(server);

// Local IP address dhundhna

function getLocalIP() {

const nets = os.networkInterfaces();

for (const name of Object.keys(nets)) {

for (const net of nets[name]) {

if (net.family === 'IPv4' && !net.internal)

return net.address;

}

}

}

const PORT = 3000;

const IP = getLocalIP();

server.listen(PORT, '0.0.0.0', () => {

console.log('Server: http://' + IP + ':' + PORT);

});

## Step 2: File Upload & Download (routes/upload.js)

const multer = require('multer');

const storage = multer.diskStorage({

destination: './uploads/',

filename: (req, file, cb) => cb(null, file.originalname)

});

const upload = multer({ storage });

// File upload endpoint

router.post('/upload', upload.single('file'), (req, res) => {

res.json({ success: true, file: req.file.filename });

});

// File download endpoint

router.get('/download/:name', (req, res) => {

res.download('./uploads/' + req.params.name);

});

## Step 3: WebRTC — Browser to Browser (client/webrtc.js)

// Peer Connection banana

const pc = new RTCPeerConnection({ iceServers: [] });

const channel = pc.createDataChannel('fileShare');

// File bhejna chunks mein

async function sendFile(file) {

const CHUNK = 16384; // 16KB chunks

const buffer = await file.arrayBuffer();

let offset = 0;

while (offset < buffer.byteLength) {

const chunk = buffer.slice(offset, offset + CHUNK);

channel.send(chunk);

offset += CHUNK;

updateProgress(offset / buffer.byteLength * 100);

}

}

## Step 4: QR Code Generate karna

const QRCode = require('qrcode');

// QR code banana jisse koi bhi connect kare

const url = 'http://' + getLocalIP() + ':3000';

QRCode.toDataURL(url, (err, qrImage) => {

// QR image browser mein show karo

document.getElementById('qr').src = qrImage;

});

# 📦 NPM Packages — Complete List

| Package | Kaam | Install Command |
| --- | --- | --- |
| express | HTTP web server framework | npm i express |
| socket.io | Real-time WebSocket events | npm i socket.io |
| multer | File upload handling | npm i multer |
| qrcode | QR code generate karna | npm i qrcode |
| mdns | LAN device discovery | npm i mdns |
| cors | Cross-origin requests allow | npm i cors |
| uuid | Unique IDs generate karna | npm i uuid |
| electron | Desktop app banana | npm i electron |
| nodemon | Auto restart on code change | npm i -D nodemon |

# 📚 Sikhne ke Resources — Free!

## HTML + CSS + JavaScript

- freeCodeCamp.org — Bilkul free, certificate bhi milta hai

- The Odin Project (theodinproject.com) — Best structured course

- MDN Web Docs (developer.mozilla.org) — Reference documentation

- JavaScript.info — Sab se detailed JS tutorial

## Node.js + Express + Socket.IO

- nodejs.org/en/learn — Official Node.js guide

- Express.js Official Docs (expressjs.com)

- Socket.IO Official Docs — Best tutorial hai inka

- YouTube: Traversy Media, Fireship — Practical videos

## WebRTC

- webrtc.org — Official Google resources

- WebRTC for Beginners — GitHub repo

- MDN: RTCPeerConnection documentation

# 🗓️ Week-by-Week Action Plan

Har din 2-3 ghante do — 10 weeks mein complete working platform ready ho jayega!

| Week 1 | HTML5 seekho — file input, drag-drop events, forms |
| --- | --- |

| Week 2 | CSS + Tailwind — beautiful UI banana seekho |
| --- | --- |

| Week 3 | Node.js + Express — local HTTP server banana |
| --- | --- |

| Week 4 | File Upload/Download + QR Code generate karna |
| --- | --- |

| Week 5 | Socket.IO — real-time device list aur notifications |
| --- | --- |

| Week 6 | WebRTC basics — browser-to-browser data channel |
| --- | --- |

| Week 7 | WebRTC file chunking — large files bhejna |
| --- | --- |

| Week 8 | mDNS + Web Bluetooth — device discovery |
| --- | --- |

| Week 9 | UI polish, progress bars, mobile responsive |
| --- | --- |

| Week 10 | Electron.js — desktop app + testing on all devices |
| --- | --- |

# 💡 Pro Tips — Galti Mat Karna

- Pehle WiFi HTTP server banao — Sabse simple aur fast approach hai

- QR Code approach use karo — Koi pairing ya setup nahi lagta

- HTTPS zaroor lagao — WebRTC ke liye SSL certificate zaroori hai

- Bluetooth sirf discovery ke liye use karo — Transfer WiFi se karo

- Chunks mein file bhejna seekho — Large files direct nahi bheji ja sakti

- Mobile pe test karo every week — Desktop pe kaam kare lekin mobile pe na kare to problem

- Chrome DevTools use karo — Network tab se WebRTC debug karo

🎯 Final Goal: Ek app jahan Phone pe QR scan karo, file select karo, aur laptop pe instantly receive ho jaye — bina internet ke, bina app install ke!

All the best! Aap yeh zaroor bana sakte ho 💪